# CIVE 202- Project 2

# Spring 2026

# Scope of Work

Jason Pabian

Madalynn George

Macy Falconer

Emma Robbins

# Project Summary

A concrete mix design model was converted from an Excel-based model to a Python-based model at the request of the Nebraska Department of Transportation (NDOT). The code will be implemented such that users can enter material properties and design parameters, and an output will be automatically returned to the user. The output will generate a weight chart for one cubic yard of concrete.

This code will improve the accuracy and reliability of mix design processes by being in a Python-based system. The logic will be fixed and repeatable, which will allow for future implementations. A series of goals, tasks, and deliverables will be utilized to provide structure in the progression of the project. All deliverables will be submitted by February 24th at 6:00 p.m.

# Project Goals

This project aims to create a fully automated mix design calculation in Python. The result will allow users to generate a weight chart for one cubic yard of concrete. Additionally, users will have access to a variety of resources to understand elements of the function.  Such resources include this scope of work, a mix scenarios research and documentation paper, the python code itself, an annotated code document, and a written report. The end goal is to automate the mix design process while retaining user understanding of the process itself.

# Project Tasks

To complete the project goals, our group has identified a series of tasks to complete.

Task 1: Use the provided NDOT Concrete Mix Excel spreadsheet to create equation functions in Python.

NDOT concrete mix calculations were provided by the client via an Excel spreadsheet. The NumPy package will be imported into the Python file to execute the mathematic formulas. All major equations will be organized into Python functions, using the variables included in the spreadsheet. The code will include adequate commentary to provide explanation for the use of functions. The equations will output accurate values for the values inputted into the program.

Task 2: Use Python software to include user input prompts.

Python code will be used to prompt the user for input values that will be included in the functions. The code will be specialized to take the input type that is required (i.e. integer, float, string). The prompts will be made clear, user-friendly, and be collected in an order that mirrors the provided Excel spreadsheet. As a final deliverable, our team will provide the Python file and an annotated code document to the client.

Task 3: Research standard specifications for concrete design and use code to validate mix.

Research will be done on concrete mixes to develop four mix scenarios. These scenarios must be accurate and compliant with NDOT Standard Specifications for Highway Construction. Each scenario will be expressed through the inputs included in the Python program. The program will be used to evaluate the mix designs that will be created by our team.

Task 4: Summarize results and analysis in the form of a written technical report.

The results of these evaluations will be summarized and included in our written report. The report will also include our concrete research, as well as the way that the Excel formulas were implemented into Python. Each of the concrete mixes will be discussed in detail, and the results of each mix will be analyzed and described to the client. As a final deliverable, the client will receive our written report of background information and results.

# Project Deliverables

The project’s deliverables will be achieved through a structured and professional approach.  After completing the Automation of Concrete Mix Design for the Nebraska Department of Transportation (NDOT), the team will create a fully functional GitHub repository containing several files relevant to the project for the client to access. The repository will include the functional Python code documenting the automation logic from the four mix designs previously researched. This code will replicate the Excel “Mix Design” worksheet with structured sequential use of input prompts, and professionally formatted weight chart output for one cubic yard of concrete. The repository will also include the documentation of the research about mix designs, an annotated code document explaining the Excel to Python conversions line by line, a comprehensive README with a user guide, a Gantt chart outlining the project scheduling and task deployment, and a formal technical report describing the project background, methods, results, discussion, and references in accordance with NDOT standards.

Timeline

| Deliverable | Due to the Client by |
| --- | --- |
| Gantt Chart | 2-13-26 &2-24-26 |
| GitHub Repository | 2-24-26 |
| Scope of Work | 2-24-26 |
| Mix Scenarios Research & Documentation | 2-24-26 |
| Python Code | 2-24-26 |
| Annotated Code Document | 2-24-26 |
| Written Technical Report | 2-24-26 |